# MINUTES SUBJECT TO VILLAGE BOARD APPROVAL

SPECIAL VILLAGE OF BIRON BOARD MEETING JANUARY 14, 2015

The January 14, 2015 Special Board meeting was called to order by President Jon Evenson at the Biron Municipal Center at 6:30 p.m.  The meeting was properly posted according to Wisconsin State Statutes.

PRESENT:   Trustees:  Susan Carlson, Mark Honkomp, June Siegler, Tammy Steward, Bob Walker and Dan Muleski were present.  Also in attendance were:  Public Work’s Supervisor Bill Vruwink and MSA representative Dan Borchardt.

MSA UPDATE &AMENDMENT #7 – Dan Borchardt presented information on the South Biron Drive project.  “The proposed project consists of improvements to the water distribution system by looping the watermain from Highway 54 to South Biron Drive, providing an emergency connection to the City of Wisconsin Rapids at the intersection of 32nd Street and the full reconstruction of South Biron Drive from Biron’s Village limits to Bauer Street.  The full reconstruction of South Biron Drive will include sanitary and storm sewer separation and final cross section design with provisions’ for a pedestrian trail.”  MSA is proposing to provide engineering services for the preliminary design, final design, and bidding and construction phases of the project. Some of the ideas the board was asked to consider was the parking lot layout and design.  It was recommended that a permeable paver parking lot be an alternative.  This drains on its own and lasts 25 years.  It was requested that at this time the Village would like to go with the permeable pavers.  Other items discussed was the multi-use path, signing and pavement marking design, ADA accessible fishing pier and pathway design, clearing & grubbing / tree planting plan, and erosion control/turf/site restoration.  The park entry sign will be a smaller version of the business park sign and state Gateway Park as the name.  There will be site lighting, trash receptacles, benches and picnic tables and an information kiosk possibly with a trail map and waterway map.  There will be an observation deck/fishing pier and be ADA accessible.  The shoreline will have native plantings.  MSA will be back at the next meeting to review a design with the board.

Amendment #7 was reviewed an extra $4,000 would be spent for an extra $135,000 in grant money.  $500,000 is the amount of the CDBG grant.  The sanitary sewer service was discussed along with the bridge condition across the Cranberry Creek being widened to connect with Chapman Road.    Pictures of the bridge were reviewed.   The bridge does not have to be done right now.  The bridge is the responsibility of the Cranberry Co.  Costs could be split in the future depending on the Village’s need.  It was thought that if the road was shut down it would be a good time to  replace the bridge.  If the issue of cost and who should be paying to upgrade the bridge could be cleared up in a short time we could include it in this project.  South Biron Drive will be closed except for one lane for local traffic only during the construction phase.  Wetland mitigation would need to be done in the Wellington area.  Project costs estimates were reviewed including options to reduce the costs so that a PSC rate case would not need to be done. Water rates from other municipalities were reviewed. When the Safe Drinking Water Loan funds were applied for they scrutinized our water utility rates.  By cutting projects costs to a certain amount the rate case would not need to be done.  Different costs for the PSC rate costs were reviewed.  Ehlers needs to be contacted for bond issues.

Amendment #7 is engineering cost.  Motion Muleski to approve amendment #7 proposal less the bridge component and removing the grills from the project, seconded Carlson.  M.C.

ADJOURN – Motion Honkomp to adjourn the Special Board Meeting, seconded Siegler.  M.C.

Respectfully Submitted,

Debra Eichsteadt, Clerk